What went right:

* The team met together and worked out problems.
* The team had better communication for problems and solutions.
* Most functionality needed for javascript form submission was included in jQuery files already in project.
* Discussing group’s tasks at hand in more detail led to increased productivity.

What went wrong:

* During presentation errors occurred in the application. Something with not being able to connect to the Azure SQL server through UMKC’s network possibly, as project worked once I tested at home (before and after class).
* Some teammates were not able to meet for some meetings.
* Late notifications of tasks needing to be complete led to less people spending more time to finish some tasks.

Missed risks:

* Possibility of network problems occurring during presentation.
* Current libraries included natively in project may not cover all desired features.