**What went right:**

* Improved organization and communication
* More teamwork to accomplish tasks
* Much of the previous code helped accomplish new tasks with better understanding

**What went wrong:**

* Styling didn’t end up looking as great as desired, so we reverted back to original style for now
* Not spending much time on the project over spring break may have broken the working rhythm
* Time management—some of us ended up being busier than expected
* Tasks we missed earlier needed to be accomplished now, so we had to reschedule some tasks

**Missed risks:**

* Taking a break over spring break may have caused a break in the rhythm